# Compliance‑Ready Risk Register

Healthcare Patient Engagement & Care Coordination Platform

Derived from RTM + STRIDE Threat Modeling and Azure Control Mapping

Version: 1.0 | Date: April 2026

# 1. Purpose & Scope

This Risk Register identifies, assesses, and tracks risks associated with the Healthcare Patient Engagement & Care Coordination Platform. It is derived from confirmed functional and non‑functional requirements, STRIDE threat modeling, and Azure security control mappings.

# 2. Risk Register

| Risk ID | Risk Description | Category | Root Cause | Impact | Likelihood | Severity | Mitigation (Azure Controls) | Residual Risk | Risk Owner | Status | Review Date | Compliance Reference |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| RISK‑01 | Unauthorized access to patient data | Security / Privacy | Weak authentication or missing MFA | PHI breach, regulatory penalties | Medium | Critical | Azure Entra ID MFA, Conditional Access, ASB‑IM‑1, ASB‑IM‑2 | Low | CISO | Mitigated | 30‑Jun‑2026 | HIPAA Security Rule |
| RISK‑02 | Care plan created outside approved clinical protocol | Clinical / Compliance | Missing protocol validation | Unsafe patient care, legal exposure | Low | Critical | Protocol Rules Engine, Azure Monitor Audit, ASB‑LT‑1 | Low | Clinical Governance Lead | Mitigated | 15‑Jul‑2026 | Clinical Governance Policy |
| RISK‑03 | Loss of audit trail for clinical actions | Compliance | Insufficient logging | Audit failure, non‑repudiation issues | Medium | High | Azure Monitor, Log Analytics, Enable‑Diagnostic‑Logs Policy | Low | Compliance Officer | Mitigated | 30‑Jun‑2026 | HIPAA, SOC2 |
| RISK‑04 | Platform downtime impacting patient care | Availability | Single‑region deployment | Missed consultations, patient dissatisfaction | Medium | High | Azure Front Door, Multi‑AZ AKS, ASB‑RE‑1 | Medium | IT Operations | Open | 01‑Jul‑2026 | SLA / BCP |
| RISK‑05 | Abuse of emergency break‑glass access | Security / Governance | Over‑privileged roles | Unauthorized data exposure | Low | Critical | Azure PIM, Time‑bound access, Justification logging | Low | CISO | Mitigated | 01‑Jun‑2026 | HIPAA Access Control |