# RTM + STRIDE Threat-to-Control Mapping

Healthcare Patient Engagement & Care Coordination Platform

Updated with Azure Policy Definition IDs (JSON-level)

Version: 3.0 | Date: April 2026

# Section 1: Functional Requirements

| ID | Requirement Area | Clarification Question | Decision / Response | Stakeholder | Status | Mapped Use Case(s) | Derived Requirement | Acceptance Criteria | Threat IDs (TM-*) | Control Mapping (Azure Control IDs) | Inherent Risk | Risk Severity | Mitigation / Controls (Azure Policy IDs) | Risk Owner | Target Closure Date | Test Coverage | RACI |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| FR-01 | Patient Onboarding | Unique patient identity? | Yes – Global Patient ID | Compliance | Confirmed | UC-01 | Enforce unique patient identity | Duplicate identities rejected | TM-S1 | Azure Entra ID, ASB-IM-1, ASB-IM-2 | Identity fraud | High | Azure Policy: /providers/Microsoft.Authorization/policyDefinitions/Require-MFA | Security Lead | 30-Jun-2026 | TBD | R-A-C-I |
| FR-02 | Consent Management | Separate consents? | Yes – Telemedicine & RPM | Legal | Confirmed | UC-01 | Consent-gated access | Access denied without consent | TM-I1 | Azure Health Data Services RBAC, ASB-DP-3 | PHI exposure | Critical | Azure Policy: /providers/Microsoft.Authorization/policyDefinitions/Encrypt-Data-At-Rest | Compliance | 30-Jun-2026 | TBD | R-A-C-I |
| FR-07 | Care Plan | Who creates plans? | Doctor & Coordinator | Clinical Governance | Confirmed | UC-08 | Restrict care plan authoring | Unauthorized users blocked | TM-E1 | Azure RBAC, Azure PIM, ASB-PA-1 | Unauthorized care | Critical | Azure Policy: /providers/Microsoft.Authorization/policyDefinitions/Privileged-Access-Management | Clinical Gov | 30-Jun-2026 | TBD | R-A-C-I |
| FR-08 | Care Plan | Protocol enforcement mandatory? | Yes | Clinical Governance | Confirmed | UC-09 | Validate against protocols | Activation blocked on failure | TM-R1 | Azure Monitor, ASB-LT-1 | Non-compliant care | Critical | Azure Policy: /providers/Microsoft.Authorization/policyDefinitions/Enable-Diagnostic-Logs | Compliance | 15-Jul-2026 | TBD | R-A-C-I |
| FR-11 | Security | Break-glass access? | Yes with audit | Compliance | Confirmed | UC-NFR-03 | Emergency override with traceability | All actions logged | TM-E3 | Azure PIM, Conditional Access, ASB-IM-6 | Privilege abuse | Critical | Azure Policy: /providers/Microsoft.Authorization/policyDefinitions/Conditional-Access | CISO | 01-Jun-2026 | TBD | R-A-C-I |

# Section 2: Non-Functional Requirements

| ID | Requirement Area | Clarification Question | Decision / Response | Stakeholder | Status | Mapped Use Case(s) | Derived Requirement | Acceptance Criteria | Threat IDs (TM-*) | Control Mapping (Azure Control IDs) | Inherent Risk | Risk Severity | Mitigation / Controls (Azure Policy IDs) | Risk Owner | Target Closure Date | Test Coverage | RACI |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| NFR-01 | Availability | Required SLA? | 99.9% | Operations | Confirmed | UC-NFR-01 | High availability architecture | Automatic failover | TM-D4 | Azure Front Door, ASB-RE-1 | Service outage | High | Azure Policy: /providers/Microsoft.Authorization/policyDefinitions/Enable-DDoS-Protection | IT Ops | 01-Jul-2026 | TBD | R-A-C-I |
| NFR-03 | Security | Authentication standard? | OAuth2 + MFA | Security | Confirmed | UC-NFR-03 | Strong authentication | Tokens validated | TM-S2 | Azure Entra ID, ASB-IM-2 | Account compromise | Critical | Azure Policy: /providers/Microsoft.Authorization/policyDefinitions/Require-MFA | CISO | 15-Jun-2026 | TBD | R-A-C-I |
| NFR-05 | Auditability | What to audit? | All actions | Compliance | Confirmed | UC-NFR-06 | Comprehensive audit logging | Queryable logs | TM-R2 | Azure Monitor, Log Analytics, ASB-LT-2 | Non-repudiation failure | Critical | Azure Policy: /providers/Microsoft.Authorization/policyDefinitions/Enable-Diagnostic-Logs | Compliance | 30-Jun-2026 | TBD | R-A-C-I |
| NFR-07 | Disaster Recovery | RTO/RPO? | 1h / 15m | IT Ops | Confirmed | UC-NFR-07 | DR strategy | Recoverability ensured | TM-D7 | Azure Site Recovery, ASB-BC-1 | Extended downtime | High | Azure Policy: /providers/Microsoft.Authorization/policyDefinitions/Geo-Redundant-Backup | IT Ops | 15-Jul-2026 | TBD | R-A-C-I |

# Appendix A: STRIDE → Azure Policy Definition IDs

| STRIDE Category | Azure Control | Azure Policy Definition ID | Azure Security Benchmark |
| --- | --- | --- | --- |
| Spoofing | Azure Entra ID MFA | Require-MFA | IM-1, IM-2 |
| Tampering | Azure Key Vault | KeyVault-Access-Restrictions | DP-4 |
| Repudiation | Azure Monitor Logs | Enable-Diagnostic-Logs | LT-1, LT-4 |
| Information Disclosure | Azure Health Data Services | Encrypt-Data-At-Rest | DP-3 |
| Denial of Service | Azure Front Door / DDoS | Enable-DDoS-Protection | RE-1 |
| Elevation of Privilege | Azure PIM | Privileged-Access-Management | PA-1, PA-3 |